UNIT–2 AGILE MINI-PROJECT

Student Record and Academic Management Platform

Name: Vaidehi More    |    PRN: 2125UMLF1070

# 1. Agile Project Planning Report

## 1.1 Project Title

Student Record and Academic Management Platform

## 1.2 Project Objective

The objective of the project is to develop a secure, user-friendly web-based platform that allows educational institutions to manage student records, student profiles, courses, attendance, marks, academic performance, user authentication, notifications and reports.

## 1.3 Primary Users

| User | Main Responsibilities |
| --- | --- |
| Admin | Manage users, students and courses |
| Faculty | Manage attendance and marks |
| Student | View profile, attendance, courses and results |
| Management | View academic reports and analytics |

## 1.4 Project Constraints

Limited development time

Limited development resources

Need for secure student data

Web-based implementation

Small development team

Need for easy-to-use interface

Dependence on database availability

## 1.5 Expected Benefits

Reduced manual record keeping

Faster student data retrieval

Improved attendance tracking

Automated result calculation

Better academic reporting

Improved communication

Secure role-based access

# 2. Product Vision Document

## Vision Statement

To develop a secure, scalable and user-friendly Student Record and Academic Management Platform that enables educational institutions to efficiently manage student records, courses, attendance, academic performance and reports through a centralized web application.

## Mission Statement

To simplify academic administration by providing a centralized digital platform that improves accuracy, accessibility, security and efficiency in student and academic record management.

## Product Objective

The main objective is to replace inefficient manual academic record management with a centralized digital system.

## Success Criteria

Users can securely log in.

Admin can create and manage student records.

Faculty can record attendance.

Faculty can enter marks.

The system can calculate grades.

Students can view their academic information.

Reports can be generated.

Unauthorized users cannot access restricted information.

Core features work without critical errors.

# 3. Scrum Team Structure

| Role | Team Member |
| --- | --- |
| Product Owner | Vaidehi More |
| Scrum Master | Team Member 2 |
| Developer | Team Member 3 |
| Developer | Team Member 4 |
| Tester/Developer | Team Member 5 |

Note: Replace Team Member 2–5 with the actual team members if required.

# 4. Scrum Roles and Responsibilities

## Product Owner

Define product requirements

Understand stakeholder needs

Create and prioritize Product Backlog

Decide feature priorities

Review completed features

Accept or reject completed work

## Scrum Master

Conduct Scrum ceremonies

Remove development blockers

Ensure Scrum practices are followed

Support team communication

Track sprint progress

Help resolve conflicts

## Development Team

Design the application

Develop software

Design database

Write code

Perform testing

Fix bugs

Prepare documentation

Demonstrate completed features

# 5. Project Epics

## Epic 1 – Student Management

Purpose: Manage and provide the functionality covered by this module.

Student registration

Student profile

Search student

Update student

Delete student

## Epic 2 – Course Management

Purpose: Manage and provide the functionality covered by this module.

Add course

Update course

Delete course

View course

Assign students to courses

## Epic 3 – Attendance Management

Purpose: Manage and provide the functionality covered by this module.

Record attendance

View attendance

Update attendance

Attendance percentage

Attendance reports

## Epic 4 – Marks and Academic Performance

Purpose: Manage and provide the functionality covered by this module.

Enter marks

Update marks

Calculate grades

Calculate percentage

Generate result sheet

## Epic 5 – Authentication and Security

Purpose: Manage and provide the functionality covered by this module.

Registration

Login

Logout

Password reset

Role-based access control

## Epic 6 – Notifications

Purpose: Manage and provide the functionality covered by this module.

Attendance alerts

Examination notifications

Result notifications

## Epic 7 – Reporting

Purpose: Manage and provide the functionality covered by this module.

Student reports

Attendance reports

Performance reports

Course reports

# 6. User Story Repository

| ID | Epic | User Story |
| --- | --- | --- |
| US-01 | Student Management | As an Admin, I want to add a new student so that the student's academic record can be stored digitally. |
| US-02 | Student Management | As an Admin, I want to view student information so that I can access student records quickly. |
| US-03 | Student Management | As an Admin, I want to search for a student so that I can find records quickly. |
| US-04 | Student Management | As an Admin, I want to update student information so that records remain accurate. |
| US-05 | Student Management | As an Admin, I want to delete a student record so that outdated records can be removed. |
| US-06 | Course Management | As an Admin, I want to add courses so that available courses can be maintained. |
| US-07 | Course Management | As an Admin, I want to update course details so that course information remains accurate. |
| US-08 | Course Management | As a Student, I want to view my courses so that I know which courses I am enrolled in. |
| US-09 | Course Management | As an Admin, I want to assign students to courses so that enrollment records remain organized. |
| US-10 | Attendance Management | As a Faculty Member, I want to record student attendance so that attendance records remain accurate. |
| US-11 | Attendance Management | As a Student, I want to view my attendance so that I can monitor my attendance percentage. |
| US-12 | Attendance Management | As a Faculty Member, I want to update attendance records so that incorrect entries can be corrected. |
| US-13 | Attendance Management | As a Faculty Member, I want to generate attendance reports so that student attendance can be analyzed. |
| US-14 | Marks | As a Faculty Member, I want to enter student marks so that academic performance can be recorded. |
| US-15 | Marks | As a Faculty Member, I want to update marks so that incorrect marks can be corrected. |
| US-16 | Marks | As a Faculty Member, I want the system to calculate grades automatically so that results can be generated accurately. |
| US-17 | Marks | As a Student, I want to view my results so that I can understand my academic performance. |
| US-18 | Marks | As an Admin, I want to generate result sheets so that official academic results can be provided. |
| US-19 | Authentication | As an Admin, I want to register users so that authorized users can access the system. |
| US-20 | Authentication | As a registered user, I want to log in securely so that I can access my account. |
| US-21 | Authentication | As a user, I want to log out so that my account remains secure. |
| US-22 | Authentication | As a user, I want to reset my password so that I can regain access to my account. |
| US-23 | Authentication | As an Admin, I want users to have role-based permissions so that sensitive information is protected. |
| US-24 | Notifications | As a Student, I want to receive attendance alerts so that I know when my attendance is low. |
| US-25 | Notifications | As a Student, I want to receive examination notifications so that I do not miss important examination information. |
| US-26 | Notifications | As a Student, I want to receive result notifications so that I know when my results are available. |
| US-27 | Reporting | As an Admin, I want to generate student reports so that student information can be analyzed. |
| US-28 | Reporting | As a Faculty Member, I want to generate attendance reports so that attendance patterns can be reviewed. |
| US-29 | Reporting | As Faculty, I want to generate performance reports so that student academic performance can be evaluated. |
| US-30 | Reporting | As an Admin, I want to generate course reports so that course information can be analyzed. |

# 7. Acceptance Criteria Document

| ID | Acceptance Criteria |
| --- | --- |
| US-01 | Admin can enter student details; required fields are validated; record is saved. |
| US-02 | Student details are displayed correctly. |
| US-03 | Search works using student ID/name; matching records are displayed. |
| US-04 | Existing information can be modified and saved. |
| US-05 | Admin can delete a record after confirmation. |
| US-06 | Valid course details can be entered and saved. |
| US-07 | Existing course information can be modified. |
| US-08 | Student can view assigned courses. |
| US-09 | Admin can assign a student to an available course. |
| US-10 | Faculty can select course/date and mark attendance. |
| US-11 | Student can view attendance records and percentage. |
| US-12 | Faculty can modify incorrect attendance. |
| US-13 | System generates attendance report. |
| US-14 | Faculty can enter valid marks. |
| US-15 | Faculty can modify existing marks. |
| US-16 | System calculates grade according to defined grading rules. |
| US-17 | Student can view marks and grades. |
| US-18 | System generates complete result sheet. |
| US-19 | Admin can create authorized user accounts. |
| US-20 | Valid credentials provide access; invalid credentials show an error. |
| US-21 | User session is terminated successfully. |
| US-22 | User can request and complete password reset. |
| US-23 | Users can access only authorized modules. |
| US-24 | Low attendance triggers notification. |
| US-25 | Examination information is delivered to students. |
| US-26 | Students are notified when results are published. |
| US-27 | System generates student report. |
| US-28 | System generates attendance report. |
| US-29 | System generates academic performance report. |
| US-30 | System generates course report. |

# 8. Prioritized Product Backlog

| Priority | ID | Epic | User Story | Points |
| --- | --- | --- | --- | --- |
| 1 | US-20 | Authentication | Login | 3 |
| 2 | US-19 | Authentication | Register User | 3 |
| 3 | US-23 | Authentication | Role-Based Access | 5 |
| 4 | US-01 | Student | Add Student | 3 |
| 5 | US-03 | Student | Search Student | 2 |
| 6 | US-02 | Student | View Student | 2 |
| 7 | US-04 | Student | Update Student | 2 |
| 8 | US-05 | Student | Delete Student | 2 |
| 9 | US-06 | Course | Add Course | 3 |
| 10 | US-09 | Course | Assign Course | 3 |
| 11 | US-08 | Course | View Course | 2 |
| 12 | US-10 | Attendance | Record Attendance | 5 |
| 13 | US-11 | Attendance | View Attendance | 3 |
| 14 | US-12 | Attendance | Update Attendance | 3 |
| 15 | US-13 | Attendance | Attendance Report | 5 |
| 16 | US-14 | Marks | Enter Marks | 5 |
| 17 | US-15 | Marks | Update Marks | 3 |
| 18 | US-16 | Marks | Calculate Grade | 5 |
| 19 | US-17 | Marks | View Result | 3 |
| 20 | US-18 | Marks | Result Sheet | 5 |
| 21 | US-21 | Authentication | Logout | 1 |
| 22 | US-22 | Authentication | Password Reset | 3 |
| 23 | US-24 | Notifications | Attendance Alert | 3 |
| 24 | US-25 | Notifications | Exam Notification | 3 |
| 25 | US-26 | Notifications | Result Notification | 3 |
| 26 | US-27 | Reporting | Student Report | 3 |
| 27 | US-28 | Reporting | Attendance Report | 5 |
| 28 | US-29 | Reporting | Performance Report | 5 |
| 29 | US-30 | Reporting | Course Report | 3 |
| 30 | — | Analytics | Academic Dashboard | 8 |

# 9. Story Point Estimation Sheet

| Story Points | Complexity |
| --- | --- |
| 1 | Very Easy |
| 2 | Easy |
| 3 | Moderate |
| 5 | Difficult |
| 8 | Very Difficult |
| 13 | Highly Complex |

Estimation Method: The team uses Planning Poker. Each member independently estimates a story, discusses differences, and reaches a common estimate.

Example: Record Attendance = 5 points because it involves course selection, date selection, student list retrieval, attendance marking, database storage and validation.

# 10. Sprint Planning Document

## Sprint 1 – Authentication & Setup

Sprint Goal: Build the basic application structure and secure authentication.

| ID | Task | Points |
| --- | --- | --- |
| US-20 | Login | 3 |
| US-19 | Register User | 3 |
| US-21 | Logout | 1 |
| US-23 | Role-Based Access | 5 |
| — | Repository/project setup | 2 |

Total Story Points: 14

Expected Deliverables: Project repository, database setup, login, registration, logout, role-based access and basic UI.

## Sprint 2 – Student Management

Sprint Goal: Develop complete Student Management functionality.

| ID | Task | Points |
| --- | --- | --- |
| US-01 | Add Student | 3 |
| US-02 | View Student | 2 |
| US-03 | Search Student | 2 |
| US-04 | Update Student | 2 |
| US-05 | Delete Student | 2 |

Total Story Points: 11

Expected Deliverables: Student registration, profile, search, update and delete.

## Sprint 3 – Course & Attendance

Sprint Goal: Implement course management and attendance tracking.

| ID | Task | Points |
| --- | --- | --- |
| US-06 | Add Course | 3 |
| US-08 | View Course | 2 |
| US-09 | Assign Course | 3 |
| US-10 | Record Attendance | 5 |
| US-11 | View Attendance | 3 |
| US-12 | Update Attendance | 3 |

Total Story Points: 19

Expected Deliverables: Course management, student-course assignment, attendance recording, viewing and editing.

## Sprint 4 – Marks & Results

Sprint Goal: Implement academic performance and result management.

| ID | Task | Points |
| --- | --- | --- |
| US-14 | Enter Marks | 5 |
| US-15 | Update Marks | 3 |
| US-16 | Calculate Grade | 5 |
| US-17 | View Result | 3 |
| US-18 | Result Sheet | 5 |

Total Story Points: 21

Expected Deliverables: Marks entry, modification, grade calculation, result view and result sheet.

## Sprint 5 – Notifications & Reporting

Sprint Goal: Complete communication and reporting features.

| ID | Task | Points |
| --- | --- | --- |
| US-22 | Password Reset | 3 |
| US-24 | Attendance Alert | 3 |
| US-25 | Exam Notification | 3 |
| US-26 | Result Notification | 3 |
| US-27 | Student Report | 3 |
| US-28 | Attendance Report | 5 |
| US-29 | Performance Report | 5 |
| US-30 | Course Report | 3 |

Total Story Points: 28

Expected Deliverables: Password reset, notifications, attendance reports, performance reports, student reports and course reports.

# 11. Scrum Board

| Backlog | To Do | In Progress | Testing | Completed |
| --- | --- | --- | --- | --- |
| Performance Dashboard | Attendance Report | Marks Module | Student Module | Project Setup |
| Notifications | Result Sheet | Course Module | Login | Database Setup |
| Advanced Analytics | Password Reset | — | Registration | Logout |
| — | — | — | — | Basic UI |

Workflow: Backlog → To Do → In Progress → Testing → Completed.

# 12. Definition of Done

Code is completed.

Code follows project standards.

Feature works correctly.

Unit testing is completed.

Integration testing is completed where required.

Acceptance criteria are satisfied.

Critical bugs are fixed.

Documentation is updated.

Product Owner accepts the feature.

# 13. Scrum Ceremonies

## Sprint Planning

Review Product Backlog

Select highest-priority stories

Estimate effort

Identify dependencies

Define Sprint Goal

Create Sprint Backlog

## Daily Scrum

| Member | Yesterday | Today | Blocker |
| --- | --- | --- | --- |
| Member 1 – Developer | Completed login UI | Implement login authentication | Database connection issue |
| Member 2 – Developer | Created student database table | Implement Add Student | None |
| Member 3 – Tester | Prepared authentication test cases | Test login and registration | Waiting for login module |
| Member 4 – Developer | Designed dashboard | Connect dashboard with backend | API dependency |

## Sprint Review

The team demonstrates completed features to stakeholders, collects feedback, records requested changes, and uses the feedback to improve future backlog items.

## Sprint Retrospective

The team discusses what went well, what challenges occurred, and what improvements should be implemented in the next sprint.

# 14. Sprint Review Report

| Sprint | Completed Work | Feedback / Action |
| --- | --- | --- |
| Sprint 1 | Project setup, registration, login, logout, role-based access, basic interface | Simpler navigation, clearer error messages and improved dashboard layout requested. |
| Sprint 2 | Student management | Review search and profile usability. |
| Sprint 3 | Course and attendance | Improve attendance workflow based on faculty feedback. |
| Sprint 4 | Marks and results | Validate grading and result presentation. |
| Sprint 5 | Notifications and reports | Finalize reporting and integration. |

# 15. Sprint Retrospective Report

## What Went Well?

Team communication was effective.

User stories were clearly defined.

Tasks were divided between members.

Authentication was completed successfully.

Testing was performed alongside development.

## What Did Not Go Well?

Some tasks took longer than expected.

Database integration created delays.

Requirements needed clarification.

Some UI changes were made late.

## Improvements

Estimate tasks more carefully.

Start testing earlier.

Communicate blockers immediately.

Break large stories into smaller tasks.

Conduct regular code reviews.

# 16. Agile Framework Comparison

| Framework | Main Focus | Advantages | Disadvantages | Suitability |
| --- | --- | --- | --- | --- |
| Scrum | Iterative development | Clear roles and sprints | Less flexible during sprint | ★★★★★ |
| Kanban | Continuous flow | Highly flexible | Less structured | ★★★★☆ |
| Extreme Programming (XP) | Engineering practices | High code quality | Requires disciplined development | ★★★★☆ |
| Lean Development | Waste reduction | Efficient processes | Less detailed project structure | ★★★☆☆ |
| Large Scale Scrum (LeSS) | Scaling Scrum | Suitable for multiple teams | Complex coordination | ★★☆☆☆ |
| SAFe | Enterprise scaling | Strong large-scale structure | Heavyweight | ★★☆☆☆ |
| Scrum@Scale | Scaling Scrum teams | Supports multiple Scrum teams | More coordination required | ★★☆☆☆ |

## Recommended Framework – Scrum

Scrum is the most suitable framework for this project because the project is relatively small, requirements can evolve, work can be divided into independent modules, short development cycles are useful, team members can review progress regularly, and sprint-based delivery supports incremental development.

# 17. Project Timeline

| Sprint | Duration | Major Activities |
| --- | --- | --- |
| Sprint 1 | Week 1–2 | Setup + Authentication |
| Sprint 2 | Week 3–4 | Student Management |
| Sprint 3 | Week 5–6 | Course + Attendance |
| Sprint 4 | Week 7–8 | Marks + Results |
| Sprint 5 | Week 9–10 | Notifications + Reports |
| Final | Week 11 | Integration + Testing + Release |

# 18. Release Roadmap

## Release 1 – MVP

Login

Registration

Role-based access

Student management

Course management

Attendance

Marks

Results

## Release 2

Notifications

Attendance reports

Performance reports

Course reports

Password reset

## Release 3 – Future Enhancements

Advanced analytics

Mobile application

Academic dashboard

Automated communication

Predictive academic analytics

Integration with institutional systems

# 19. Burndown Chart Data

| Stage | Remaining Story Points |
| --- | --- |
| Start | 109 |
| Sprint 1 | 95 |
| Sprint 2 | 84 |
| Sprint 3 | 65 |
| Sprint 4 | 44 |
| Sprint 5 | 16 |
| Final Completion | 0 |

The Burndown Chart shows the expected reduction in remaining work after every sprint: 109 → 95 → 84 → 65 → 44 → 16 → 0.

# 20. Risk Management

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Requirement changes | Medium | High | Regular Product Owner reviews |
| Database failure | Medium | High | Regular backups |
| Security issues | Medium | High | Authentication and access control |
| Development delay | Medium | Medium | Sprint planning |
| Integration problems | Medium | High | Continuous integration/testing |
| Team communication issues | Low | Medium | Daily Scrum |
| Bugs | High | Medium | Continuous testing |

# 21. Functional Requirements

| ID | Requirement | Description |
| --- | --- | --- |
| FR-01 | Authentication | The system shall allow registered users to securely log in and log out. |
| FR-02 | Student Management | The system shall allow authorized users to create, view, search, update and delete student records. |
| FR-03 | Course Management | The system shall allow administrators to create and manage courses. |
| FR-04 | Attendance | The system shall allow faculty members to record and update attendance. |
| FR-05 | Marks | The system shall allow faculty members to enter and update student marks. |
| FR-06 | Grade Calculation | The system shall calculate student grades based on predefined grading rules. |
| FR-07 | Reports | The system shall generate student, attendance, performance and course reports. |
| FR-08 | Notifications | The system shall provide relevant academic notifications. |

# 22. Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Security | Student information must be protected using authentication and role-based access. |
| Performance | Common operations should respond quickly under normal usage. |
| Usability | The interface should be simple enough for students, faculty and administrators. |
| Scalability | The system should support an increasing number of students and courses. |
| Reliability | The system should maintain accurate academic records. |
| Maintainability | The software should use modular and maintainable code. |
| Availability | The application should be available whenever users need to access academic records. |

# 23. User Personas

## Persona 1 – Student

Name: Rahul | Role: College Student

Needs: View attendance, view courses, view marks, view results and receive notifications.

Problems: Difficult to track academic records manually and may miss important announcements.

## Persona 2 – Faculty Member

Name: Priya | Role: Faculty

Needs: Record attendance, enter marks, generate reports and manage academic information.

Problems: Manual attendance takes time and report generation is repetitive.

## Persona 3 – Administrator

Name: Amit | Role: College Administrator

Needs: Manage students, courses, users and reports.

Problems: Large amount of student data and difficult manual retrieval.

# 24. MVP Definition

The Minimum Viable Product will contain the most important functionality needed to demonstrate the platform's core value.

Login

Registration

Role-based access

Add student

Search student

Update student

Delete student

Add course

Assign course

Record attendance

View attendance

Enter marks

Calculate grades

View results

Basic reports

## Future Features

Advanced analytics

Mobile application

AI-based academic prediction

Advanced notification system

External institutional integrations

# 25. Project Architecture

Users (Admin / Faculty / Student) → Web Frontend (Dashboard / Forms / Reports / Results) → Backend/API (Authentication, Student, Course, Attendance, Marks, Reports) → Database (Users, Students, Courses, Attendance, Marks, Notifications).

# 26. Final Agile Deliverables Checklist

| Deliverable | Status |
| --- | --- |
| Agile Project Planning Report | Completed |
| Product Vision Document | Completed |
| Scrum Team Structure | Completed |
| Scrum Roles & Responsibilities | Completed |
| Epic Documentation | Completed |
| User Story Repository | Completed |
| Acceptance Criteria | Completed |
| Prioritized Product Backlog | Completed |
| Story Point Estimation Sheet | Completed |
| Sprint Planning Document | Completed |
| Sprint Backlog | Completed |
| Scrum Board | Completed |
| Burndown Chart Data | Completed |
| Sprint Review Report | Completed |
| Sprint Retrospective Report | Completed |
| Agile Framework Comparison | Completed |
| Project Timeline | Completed |
| Release Roadmap | Completed |

# 27. Final Conclusion

The Student Record and Academic Management Platform has been planned using the Scrum Agile framework. The project is divided into seven major Epics covering student management, courses, attendance, academic performance, authentication, notifications and reporting.

The Product Backlog has been prioritized according to business value, user importance, dependencies and complexity. User Stories have been estimated using Story Points and divided into five Sprints.

Scrum ceremonies such as Sprint Planning, Daily Scrum, Sprint Review and Sprint Retrospective will ensure continuous communication and improvement.

Scrum is recommended as the most suitable Agile framework because the project is relatively small, modular, iterative and suitable for incremental development.

The final MVP will provide a centralized platform for managing student records, courses, attendance, marks and results while providing a foundation for future features such as analytics, mobile applications and intelligent academic services.